# Pramanik: Project Documentation

# Executive Summary

Pramanik is a next-generation automated KYC and compliance verification ecosystem. It leverages agentic AI workflows, high-speed LLM data extraction, and real-time fraud analytics to streamline the onboarding and verification process for businesses. The system minimizes manual intervention while maximizing accuracy and security.

# (i) SDG Mapping

The Pramanik project aligns with the following United Nations Sustainable Development Goals:

Goal 8: Decent Work and Economic Growth: Enabling faster business transitions and SME onboarding through automated compliance.

Goal 9: Industry, Innovation, and Infrastructure: Developing resilient AI-driven infrastructure for business verification.

Goal 16: Peace, Justice, and Strong Institutions: Reducing fraudulent financial activities and enhancing transparency.

# (ii) Project Scope

Automated Extraction: PAN, GST, LEI, and MoA/AoA data using OCR and LLMs.

Fraud Analytics: Risk scoring, anomaly detection, and visual dashboards.

Compliance Engine: Automated validation of legal clauses in company documents.

Voice Assistant: Interactive, low-latency agent for workspace navigation and queries.

Reporting: Automated generation of audit-ready PDF and CSV reports.

# (iii) List of Stakeholders

| Stakeholder Group | Role / Interest |
| --- | --- |
| Financial Institutions | Banks and NBFCs requiring automated KYC. |
| SMEs & Corporate Entities | End-users providing documentation for verification. |
| Compliance Teams | Internal or external auditors monitoring fraud and accuracy. |
| Regulators | Bodies ensuring adherence to financial and data protocols. |

# (iv) Work Breakdown Structure (WBS)

| Phase | Activity | Resource | Est. Hours | Cost (USD) |
| --- | --- | --- | --- | --- |
| Inception | Requirement Analysis | Lead Dev | 20 | $50 |
| Backend | FastAPI & Routing | Backend Dev | 80 | $150 |
| Frontend | React UI/UX Dev | Frontend Dev | 100 | $150 |
| AI Engine | OCR & LLM Pipeline | AI Engineer | 60 | $100 |

# (v) Auditing & Monitoring

The system implements a continuous feedback loop for performance tracking:

Accuracy Tracking: Automatic comparison of OCR results against expert-verified ground truth.

Real-time Monitoring: Dashboard for tracking failed extractions and risk anomalies.

Audit Log: Immutable record of every document processed and every decision made by the AI agent.

# (vi) Marketing Strategies

Content Marketing: Educational series on 'The ROI of Automated Compliance'.

Strategic Integration: Partnering with ERP providers as the default verification plugin.

Tiered Pricing: Affordable entry points for startups with high-volume enterprise plans.

# (vii) SWOT Analysis

| Strengths | Agentic AI Flow, Integrated Fraud Lab, Rapid MoA Analysis. |
| --- | --- |
| Weaknesses | Cloud API Dependency, Early Stage Roadmap. |
| Opportunities | Global Regulatory Transition to Digital Verification. |
| Threats | Entry of Large Scale Legacy Competitors, Data Privacy Changes. |

# (viii) Market Analysis

Target Audience: Fintech startups, Neo-banks, and Multi-vendor e-commerce platforms.

Competitors: Sumsub, Onfido, and Veriff.

Quality Metrics: 95% Extraction Accuracy, <5s Latency for PAN/GST.

# (ix) Impact

Pramanik significantly lowers the barrier to entry for small businesses by reducing the cost and time required for verification. It enhances financial integrity by proactively identifying fraud before it enters the financial ecosystem.

# (x) Feedback Collection & Analysis

Feedback is gathered via three primary channels:

User Interface: Interactive prompts for correcting OCR errors.

Analytics: Tracking 'Confidence Scores' to identify where the model needs retraining.

Interviews: Monthly sync-ups with compliance heads for feature prioritization.

Confidential - Project Pramanik Documentation